VNC CIN7 REPORTING SAAS

Complete Excel Online + Google Sheets Architecture

1. OBJECTIVE

Build a multi-client SaaS reporting system where each client can choose how they want to access their reporting workbook:

- Microsoft Excel Online

- Google Sheets

The client must NOT receive the reporting workbook as a one-time downloadable product.

The reporting workbook should remain controlled by the VNC system/cloud storage.

The browser portal is the control layer for:

- Client login

- Subscription

- Platform selection

- Cin7 connection

- Sync

- Workbook management

- Sync history

- Access control

The actual reporting workbook remains the source of truth.

2. CLIENT ONBOARDING

When a new client subscribes:

New Client

↓

Create Client Account

↓

Select Reporting Platform

↓

Connect Microsoft / Google Account

↓

Create Client Cloud Folder

↓

Create Client Workbook

↓

Store Workbook ID + URL

↓

Client Dashboard

The client must choose:

Option A

🟦 Microsoft Excel Online

Description:

Open and work with reports in Microsoft Excel Online.

Option B

🟩 Google Sheets

Description:

Open and work with reports in Google Sheets.

Store the selected platform in the database.

Example:

platform = "excel"

or:

platform = "google_sheets"

3. MASTER EXCEL WORKBOOK

The existing workbook remains the master template:

Controller_Reporting_Model_v5_Cin7_Actuals.xlsx

DO NOT redesign it.

DO NOT create a new workbook from scratch.

DO NOT recreate it as HTML.

Preserve:

- 17 worksheets

- worksheet names

- worksheet order

- formulas

- charts

- pivot tables

- dashboards

- formatting

- fonts

- colors

- merged cells

- conditional formatting

- named ranges

- tables

- hidden sheets

- data validation

- freeze panes

- row heights

- column widths

- workbook relationships

- Excel XML structure

The master workbook must NEVER be directly modified.

Every client gets a copy.

4. CLIENT CLOUD STORAGE STRUCTURE

Use a client-specific folder structure.

Example for Microsoft:

VNC CIN7 REPORTING

│

├── CLIENTS

│   │

│   ├── Client_A

│   │   ├── Current

│   │   │   └── Reporting.xlsx

│   │   │

│   │   └── History

│   │       ├── v1.0.xlsx

│   │       ├── v2.0.xlsx

│   │       └── v3.0.xlsx

│   │

│   └── Client_B

│       ├── Current

│       └── History

Equivalent structure should be used for Google Drive.

Each client must only have access to their own reporting files.

5. CLIENT DATABASE

Create/store the following information:

clients

-------------------------------

id

company_name

contact_name

email

subscription_status

subscription_start

subscription_end

reporting_platform

-------------------------------

excel

google_sheets

microsoft_account_email

google_account_email

cloud_provider

-------------------------------

microsoft

google

cloud_folder_id

cloud_current_file_id

cloud_current_file_url

latest_version

last_sync_at

created_at

updated_at

Do not store unnecessary credentials in plaintext.

6. MICROSOFT EXCEL ONLINE FLOW

If the client selects:

Microsoft Excel Online

the flow is:

Client selects Excel

↓

Microsoft authentication

↓

Microsoft 365 file permission

↓

Create client folder

↓

Copy master XLSX

↓

Store workbook

↓

Get real workbook ID + URL

↓

VNC Dashboard

↓

Open Excel Online

The application must use the actual Microsoft 365/OneDrive/SharePoint integration.

Do NOT construct fake OneDrive URLs.

Do NOT use:

https://onedrive.live.com/

as a generic workbook URL.

Use the actual workbook/file URL returned by Microsoft.

7. GOOGLE SHEETS FLOW

If the client selects:

Google Sheets

the flow is:

Client selects Google Sheets

↓

Google authentication

↓

Google Drive permission

↓

Create client folder

↓

Create/import client workbook

↓

Store Google Sheet ID

↓

Store Google Sheet URL

↓

VNC Dashboard

↓

Open Google Sheets

The client can use their own Google account.

For example:

Client Google Account:

client@gmail.com

The VNC system should not require the client to use:

harshili.vnc@gmail.com

8. VNC GOOGLE MASTER ACCOUNT

The initial VNC Google account can be:

harshili.vnc@gmail.com  --demo account for testing

Use this account to create/manage the initial Google Drive structure during development.

However, the architecture must support client-specific Google access.

Do not hard-code:

harshili.vnc@gmail.com

as the account for every client.

9. GOOGLE CLOUD SETUP

Create a Google Cloud project.

Enable:

- Google Drive API

- Google Sheets API

Configure OAuth.

Use the minimum required permissions.

The system should support:

- Google login

- Drive folder creation

- File creation/copy

- Google Sheets creation/opening

- Permission management

Do not expose OAuth credentials in frontend code.

10. PLATFORM-SPECIFIC WORKBOOK

The system must maintain the relationship:

Client

↓

Platform

↓

Workbook

Example:

Client A

platform = excel

workbook_id = microsoft_file_id

workbook_url = microsoft_web_url

Another:

Client B

platform = google_sheets

workbook_id = google_sheet_id

workbook_url = google_sheet_url

11. SYNC ENGINE

When the client clicks:

Sync All Data

the backend should:

- Authenticate the client.

- Verify subscription is active.

- Fetch Cin7 data.

- Populate the reporting workbook.

- Create a new version.

- Save sync history.

- Update the client's cloud workbook.

Example:

v1.0

v2.0

v3.0

Each version must correspond to the exact data state generated during that sync.

12. RAW DATA SHEETS

Populate only the intended raw-data areas:

- Sales Transactions Raw Data

- Inventory On Hand Raw Data

- Purchase Transactions Raw data

- Sync Log

Do not destroy existing workbook structure.

Use proper Excel data types:

- Dates → dates

- Currency → numbers

- Quantities → numbers

- IDs → strings

- Text → strings

Preserve existing headers and formatting.

13. VERSION HISTORY

Every sync creates:

v1.0

v2.0

v3.0

...

The system should maintain:

Current Workbook

Historical Versions

Sync Logs

History should contain:

Version

Sync Date

Sync Status

Records Updated

Platform

Workbook ID

Workbook URL

14. OPEN WORKBOOK BUTTON

The main dashboard should show:

📊 Open Workbook

Behavior depends on the client's selected platform.

Excel client

Open Workbook

↓

Microsoft Excel Online

Google client

Open Workbook

↓

Google Sheets

Do NOT send the user to a generic OneDrive or Google Drive homepage.

Open the exact workbook.

15. NO NORMAL XLSX DOWNLOAD

The primary SaaS workflow must NOT provide:

Download Excel

as a normal client-facing action.

The goal is to keep the workbook as a controlled SaaS service.

Do not expose:

/api/destination/download

to normal client users.

If an administrative export is required, it must be separately permission-controlled.

16. SUBSCRIPTION CONTROL

Every workbook access must verify:

subscription_status

before opening the workbook.

Example:

active

↓

Allow access

expired

↓

Block access

If subscription expires:

Access Restricted

Your reporting subscription has expired.

Please renew your subscription to continue.

The VNC portal should block the client from opening the workbook.

Cloud permissions should also be reviewed/revoked where appropriate.

17. IMPORTANT SECURITY LIMITATION

Do not claim that the workbook can be made completely impossible to copy.

If a user can view/edit data, they may still:

- take screenshots

- manually copy information

- photograph the screen

The objective is to prevent normal:

- .xlsx downloads

- direct file distribution

- uncontrolled workbook copies

- access after subscription expiration

18. CLIENT DASHBOARD

Dashboard should display:

Welcome, Client Name

Reporting Platform

🟦 Microsoft Excel Online

or

🟩 Google Sheets

Current Version

v3.0

Last Sync

25 Aug 2026, 09:30 AM

Sync Status

🟢 Successful

[ 🔄 Sync All Data ]

[ 📊 Open Workbook ]

Sync History

----------------------------------

v3.0 | Successful | Open

v2.0 | Successful | Open

v1.0 | Successful | Open

19. SETTINGS

Client Settings should allow:

Reporting Platform

○ Microsoft Excel Online

○ Google Sheets

Changing platform should require confirmation because the workbook may need to be created/migrated into the new platform.

Account

- Connected Microsoft account

- Connected Google account

Subscription

- Current plan

- Status

- Renewal date

20. PLATFORM SWITCHING

If a client changes:

Excel → Google Sheets

do NOT delete the existing Excel workbook.

Create the Google version separately.

Similarly:

Google Sheets → Excel

create the Microsoft version.

Maintain both until migration is confirmed.

21. ADMIN DASHBOARD

Admins should be able to see:

Client

Platform

Subscription

Last Sync

Current Version

Workbook Status

Example:

Client A | Excel | Active | v3.0

Client B | Google | Active | v5.0

Client C | Excel | Expired | v2.0

Admin can:

- Create client

- Suspend client

- Renew subscription

- Change platform

- Trigger sync

- View sync history

- View workbook status

22. BACKEND API DESIGN

Create platform-independent endpoints.

Client

POST /api/clients

GET /api/clients/:id

PATCH /api/clients/:id

Platform

POST /api/clients/:id/platform

GET /api/clients/:id/platform

Sync

POST /api/sync/all

GET /api/sync/history

Workbook

GET /api/workbook

GET /api/workbook/status

POST /api/workbook/open

The backend determines whether to open:

Microsoft Excel Online

or:

Google Sheets

based on the client's platform.

23. DO NOT CREATE HTML EXCEL

Completely remove the previous implementation that attempted to recreate Excel using:

- HTML tables

- CSS grids

- JavaScript cells

- fake spreadsheet UI

- localhost Excel viewer

The browser portal is NOT the spreadsheet.

The real workbook belongs to Microsoft Excel Online or Google Sheets.

24. TESTING

Create at least two test clients.

Test Client A

Platform:

Microsoft Excel Online

Verify:

- Microsoft authorization

- Client folder

- Workbook creation

- Cin7 sync

- Excel Online opening

- Version history

Test Client B

Platform:

Google Sheets

Verify:

- Google authorization

- Client folder

- Google Sheet creation

- Cin7 sync

- Google Sheets opening

- Version history

25. EXCEL COMPATIBILITY TEST

Before production, compare the original workbook with the Excel Online version.

Verify:

- 17 worksheets

- formulas

- dashboards

- charts

- pivot tables

- formatting

- calculations

- raw-data sheets

- conditional formatting

- named ranges

Do the same for the Google Sheets version.

If Google Sheets cannot preserve a critical Excel feature, mark Excel Online as:

Recommended for full workbook compatibility

and clearly communicate the limitation.

26. FINAL ARCHITECTURE

VNC HUB

│

↓

Client Subscription

│

↓

Choose Report Platform

/               \

/                 \

↓                   ↓

Microsoft Excel       Google Sheets

│                   │

↓                   ↓

Microsoft 365          Google Account

│                   │

↓                   ↓

Client Folder          Client Folder

│                   │

↓                   ↓

Real XLSX           Google Sheet

│                   │

↓                   ↓

Excel Online          Google Sheets

\                   /

\                 /

↓               ↓

VNC Dashboard

│

↓

Cin7 Sync

│

↓

Version History

27. MOST IMPORTANT RULES

- The original Excel workbook remains the master template.

- Never modify the master directly.

- Never create an HTML Excel clone.

- Each client gets isolated storage.

- Each client chooses Excel Online OR Google Sheets.

- Client platform selection is stored in the database.

- Client subscription controls workbook access.

- Do not provide normal .xlsx download to clients.

- Every sync creates a version.

- Historical versions remain controlled.

- Microsoft clients open the real Excel Online workbook.

- Google clients open the real Google Sheet.

- Do not construct fake cloud URLs.

- Use actual Microsoft/Google file IDs and URLs.

- Keep all OAuth credentials/tokens secure.

- Never hard-code client credentials.

- Do not expose admin/master files to clients.

- Verify the actual workbook after every sync.

- Preserve the existing Excel workbook structure.

- Do not consider the implementation complete until both platform flows have been tested end-to-end.

FINAL PRODUCT EXPERIENCE

A new client signs up.

They see:

How would you like to access your reports?

🟦 Microsoft Excel Online
Best compatibility with Excel reporting.

🟩 Google Sheets
Best for Google Workspace users.

They choose one.

The system creates their private client workspace.

They connect their account.

Cin7 sync populates their reporting workbook.

Then every time they click:

📊 Open Workbook

they are taken directly to their own cloud-based reporting workbook.

The .xlsx is not presented as a one-time downloadable product.

The VNC portal remains the control layer, while Microsoft Excel Online or Google Sheets is the actual document interface.